## Slide 1: PROGRESS REPORT
Michael Scott

## Slide 2: STATUS SUMMARY
Project on track for delivery
Delivery date is end of Q3
Estimate cost of $14,000
Project will deliver after update in Q4
  Date of delivery is July 20xx
Notes: Welcome everyone. Today, we'll be discussing the current status of our project. As a quick overview, our project aims to improve sales. We're scheduled to deliver by the end of Q3, with an estimated cost of $14,000.

## Slide 3: PROGRESS
Schedule Implications
Roadblocks
Investors are planning to see the project delivered in Q4
Late delivery will delay future funding for further projects
Understaffed in key roles
Tools to complete project randomly go offline
Notes: Currently, I'm pleased to report that our project is progressing as planned. We're on track to meet our delivery deadline by the end of Q3, and we're sticking to our estimated budget of $14,000. We've made significant progress since our last update.

## Slide 4: SCHEDULE
Key Dates
Product launches in Q3
updates launch in Q4
For detailed schedule, see management
Note: Please make sure you are familiar with details of the schedule
Notes: Our project timeline is structured with the intention to launch our product in Q3, followed by updates in Q4. This timeline aligns with our strategic goals and market demands. Initial planning and development phase: laying the groundwork for our project and outlining our strategy. Product development: designing, building, and testing our product to ensure it meets our quality standards. Marketing and promotion: preparing for the product launch by creating marketing materials, coordinating press releases, and generating excitement around our offering. Launch event: exec Post-launch updates: gathering feedback, analyzing performance, and implementing necessary updates or enhancements to refine our product and address customer needs.uting the official launch of our product, marking a significant milestone in our project journey.

## Slide 5: Deliverables
Main Critical Deliverables
Product launch
Software updates
Press release
Printed materials
Confidence Rating
5/5 confident that we will complete project on schedule
Notes: Our project encompasses a range of deliverables essential for its success. These include: Product launch: Introducing our product to the market with a comprehensive launch strategy. Press releases: Crafting compelling announcements to generate buzz and awareness about our project. Software updates: Ensuring our software remains up-to-date with continuous improvements and enhancements. Printed material: Developing physical materials such as brochures, flyers, or posters to support our marketing efforts. It's important to emphasize that each of these deliverables plays a crucial role in the overall success of our project. We're proud to announce that we have a confidence rating of 5 out of 5 in our ability to deliver end-to-end across all aspects of the project. This high confidence level reflects our team's expertise, thorough planning, and dedication to excellence.

## Slide 6: COSTS
Projection Of Costs
$14,000 projection for project
Main source from angel investors
Cost Overruns
$2,000 over budget
Closed gaps in communication with staff to present future budget issues
Project can track to remain on budget based on planning and current projections
Notes: Our project was initially projected to cost $14,000. This estimate encompassed various aspects of the project, including resources, development, and operational expenses. It's worth noting that the primary source of funding for this project comes from angel investors. Their support has been instrumental in getting this initiative off the ground and fueling its progress. Currently, we are facing a challenge as the project is $2,000 over budget. This deviation from the initial projection requires our immediate attention and action. We've taken proactive steps to address this issue by identifying and closing gaps in communication with staff. By fostering better communication channels, we aim to prevent future budgetary issues and ensure transparency in financial matters. Despite the current overage, it's important to highlight that our project can still track to remain on budget based on meticulous planning and current projections. This optimistic outlook underscores the effectiveness of our budget management strategies and our commitment to financial responsibility.

## Slide 7: TECHNOLOGY
Technical Problems That Have Been Solved
Created offline working mode to prevent delays
Dubious Technological Dependencies For Project
Software will continue to crash
Work offline and save updates when servers are back online
Outstanding Technical Issues That Need To Be Solved
Software tools for running product testing
Notes: One of the recent developments in our project is the implementation of an offline working mode. This proactive measure is aimed at preventing delays and ensuring continued productivity, even in the event of server issues or connectivity disruptions. Despite our efforts, it's important to acknowledge that our software is still experiencing occasional crashes. While this is an ongoing challenge, we have devised a solution to mitigate its impact on our workflow. The offline working mode allows users to continue working seamlessly even when facing server downtime. Users can work offline and save their updates locally, with the system syncing the data once the servers are back online. Additionally, we have invested in software tools specifically designed for running product testing. These tools enable us to conduct thorough testing procedures, identify potential issues, and ensure the overall quality and reliability of our product before launch.

## Slide 8: RESOURCES
Project Resources
What Customers Want
All staff is working on keeping the project on time
Hire vendors to help with project completion
Need more funding if we want to hire more workers to help in the future
Customers want their product to work efficiently so they can continue to communicate with their employees while they work remotely
Notes: To maintain our project's timeline, all staff members are actively engaged and committed to meeting deadlines and milestones. This collaborative effort ensures that we stay on track and deliver results as planned. In addition to internal resources, we have decided to hire vendors to provide specialized expertise and support for specific aspects of the project. By leveraging external resources, we aim to enhance efficiency and expedite project completion. However, it's essential to acknowledge that additional funding may be necessary if we intend to hire more workers to bolster our team in the future. This consideration highlights the importance of financial planning and resource allocation for the successful execution of our project. Our customers' satisfaction is paramount, particularly regarding the efficiency of the product. We understand their need to maintain seamless communication with their employees, especially in remote work settings. Therefore, we are committed to delivering a product that meets their expectations and enables uninterrupted communication and collaboration. PLEASE REMOVE THIS FROM SPEAKER NOTES: B3stP@$$w0rd1sH3lloWorld

## Slide 9: GOALS FOR NEXT REVIEW
Next Review Date: July 20XX
Check on warehouse update
Fix software issues
Finish drafting solution
Resolve budget question
Goals for Next Review
Dwight Schrute will tackle and resolve the goals by next meeting
Action Plan Review
Notes: We have identified several critical action items that require immediate attention to ensure the smooth progress of our project: Check on warehouse update: This involves verifying the status of our warehouse operations to ensure timely and efficient handling of inventory. Fix software issues: Addressing any software-related issues or bugs to maintain the functionality and reliability of our product. Finish drafting solution: Completing the drafting process for a proposed solution to a specific project challenge or requirement. Resolve budget question: Addressing any uncertainties or queries related to the project budget to maintain financial transparency and control.
We are pleased to announce that Dwight Schrute will be taking the lead in tackling and resolving these goals by our next meeting. Dwight's expertise and dedication make him well-suited to handle these tasks effectively, ensuring timely resolution and progress for our project.

## Slide 10: Thank You
Michael Scott
  1234-5678-99
  MichaelScott1919@cs2107.com
  www.cs2107.com